THE HEALING AND GROWTH JOURNAL

Developer Brief

Converted from the client’s Website Design & Development Brief • Prepared for the sole designer/developer

Labels used: [Assumption] = my inference, confirm with the client. [Recommendation] = my suggestion. [Implied] = not stated but needed to make the stated requirements work. Anything marked "Not specified" was genuinely absent from the source.

## Gaps in the source document

- No price, payment terms, timeline, hosting or domain details, revision limit, or maintenance terms.

- Section 2 is truncated: "Vision" runs into the end of a tone-of-voice paragraph.

- Section 10 has no heading (only "10.1 Featured resource ideas").

- Stray trailing lines at the end ("start here articles / substack Invitation / Tab 2").

- No founder name, contact person, logo, hex codes, or fonts.

- The Home page lists 5 Start Here pathways; the Start Here page lists 6, and they don’t match.

# 1. Project Overview

| Project | Official website for The Healing and Growth Journal |
| --- | --- |
| Client | The Healing and Growth Journal. The founder is unnamed; her father died on 19 March 2025. |
| Purpose | An owned digital home for the brand. Substack stays the publishing, newsletter, and subscriber engine. |
| Audience | Not defined. Implied: people in grief, heartbreak, difficult seasons, transitions, or self-discovery. [Implied] |
| Type | Editorial site, plus a small digital-product shop, plus an SEO content library. Not a web app. |

Goals: be discoverable through search; own the brand’s home; send readers to Substack; publish selected evergreen articles; sell digital products; guide first-time visitors; stay extensible for future courses, books, support offerings, and community.

# 2. Required Pages

| # | Page | Purpose and content | Interactive / special |
| --- | --- | --- | --- |
| 1 | Home | Hero ("A place to heal, love, and grow" + supporting copy); What We Write About (Healing, Growth, Relationships, Reflection); Featured/Latest writing; Start Here; Substack invitation; Shop preview; quiet closing section | CTAs: "Start Here", "Read the Journal", "Subscribe on Substack". Dynamic featured articles and products. |
| 2 | About | Founder’s story (preserve, don’t rewrite), founder photo, two quoted lines, purpose statement | Must convey "professional guidance" and "compassionate community" without looking clinical |
| 3 | Start Here | 5–6 pathways, each with 3–5 curated items and a "why this is relevant" blurb | Editor-curated lists |
| 4 | Journal / Articles archive | Article library | Search and filter |
| 5 | Article (single) | Title, featured image, category/tag, date, body, related articles, Substack CTA, optional product CTA | Schema, social share |
| 6 | The Sunday Love Series | Recurring series: love articles, poems, letters | Recognizable but on-brand visual treatment. Unclear if it’s a landing page, a taxonomy, or both. |
| 7 | Resources | In the nav but never specified | Unclear |
| 8 | Prompt / SEO Library | 10 evergreen pages, plus a hub page [Assumption] | Each links to relevant articles, prompts, and products |
| 9 | Shop | Product grid |  |
| 10 | Product page | Name, description, who it’s for, what’s included, mockups, price, delivery info, buy button | Secure checkout |
| 11 | Cart / Checkout / Confirmation / Download delivery | [Implied] | Payment, file delivery |
| 12 | Contact | Simple form, details "when supplied", short explanation | Form |
| 13 | Privacy, Terms, Refund | Footer legal pages |  |
| 14 | 404, search results | [Implied] |  |

## The 10 SEO / prompt pages

- Gentle Journal Prompts for When You’re Grieving

- How Do I Start Over After a Breakup?

- Why Do I Feel Guilty After Someone Dies?

- Journal Prompts for When You Feel Lost

- Journal Prompts for Starting Over

- How Do I Know If I Am Healing?

- Journal Prompts for Healing From Heartbreak

- What Do I Do When I Miss Someone I Cannot Have Back?

- Journal Prompts for Self-Discovery

- What If I Don’t Recognize Myself Anymore?

## Navigation

Home, About, Start Here, The Journal, Resources, Shop, Substack/Subscribe, Contact. Subscribe should be prominent but not aggressive. Whether it links out or goes to an on-site page is unclear.

# 3. Features & Functionality

## Must-have (explicit)

- Mobile-first responsive layout and mobile menu

- CMS the client can use to add articles and products without a rebuild

- Article library with search and filter by category/tag

- Article template: related articles, Substack CTA, optional product CTA, social sharing

- Curated Start Here pathways

- Sunday Love Series grouping

- Shop with secure checkout and delivery information

- Substack links and subscribe CTAs

- Contact form

- SEO stack (section 7) and analytics

- Footer with policies, social links, and copyright

- Alt text on all meaningful images

## Nice-to-have / future

Build the structure to allow these, not the features themselves:

- Courses, audio, books

- Personalized support and schedule design

- Community initiatives

- "Potential Healing Institute"

## Unclear — needs clarification

- Whether the "DOWNLOAD" step in READ → SUBSCRIBE → DOWNLOAD → BUY means free downloads, and whether they’re email-gated

- Substack embed vs. plain links

- Guest checkout vs. customer accounts

- Coupons, bundles, tax/VAT, currency

- Which social platforms

- Whether the library holds the whole Substack archive or only "selected" pieces

Not requested (assumed none): login beyond admin, booking, dashboards, maps, memberships, comments, testimonials.

# 4. Content Requirements

## Yours (design / development)

- All templates, layouts, and components

- Style tile, design system, and Figma or in-browser mockups

- Product mockups from brief section 15.6 [Assumption: confirm]

- Image optimization and responsive sizing

- Draft alt text, meta titles, and descriptions for client approval [Assumption]

- Loading approved content into the CMS

## Client’s

| Item | Notes |
| --- | --- |
| Brand copy, tagline, About story | Partly supplied. About story must not be rewritten. |
| Founder photo and bio |  |
| Articles, poems, letters | Volume unknown |
| 10 SEO pages | Confirm who writes them. Brand voice is "non-negotiable", so I’m assuming the client writes them. |
| Start Here curation and blurbs |  |
| Finished products (journal, guides, workbooks) | The actual PDFs, plus descriptions and prices |
| Photography and imagery | The brief says avoid generic stock. Who sources the images? |
| Logo, hex codes, fonts | None provided |
| Privacy, Terms, Refund text | You shouldn’t author legal text |
| Contact details, social links, Substack URL |  |

No testimonials or team pages are mentioned beyond the founder profile.

# 5. Design Requirements

- Palette: gradient cream, light green and cream sections, restrained orange accent. No values given, so propose them for approval.

- Type: editorial, elegant, highly readable. No fonts named.

- Layout: generous whitespace, clear separation between sections, sections that don’t all look identical, softly structured or rounded elements without looking playful.

- Vibe: warm, human, calm, intimate, premium without looking expensive or corporate.

- Explicit don’ts: generic wellness, therapy, magazine, or Substack-clone look; clinical or overloaded pages; too many colours; aggressive sales language; heavy animation or decoration.

- Imagery: specific direction for hero, healing, growth, love/Sunday, grief, and product imagery. Grief images use restraint and avoid funeral clichés. Wide heroes; 1:1 or 4:5 for cards and social previews. Leave space around subjects for text overlay.

- Responsive: mobile-first, large touch targets, readable text, optimized images.

- Accessibility: semantic headings and alt text are explicit. [Recommendation] Target WCAG 2.2 AA.

- References: none provided.

# 6. Technical Requirements

| Area | Status |
| --- | --- |
| Frontend | Not specified in the brief. [Recommendation] Next.js (React) with Tailwind CSS — fits a self-coded build and gives strong SEO support (server rendering, metadata, sitemaps) out of the box. |
| Backend | Not specified. [Recommendation] Next.js API routes (or a separate Node/Express service if you prefer to split it out). |
| Database | Not specified. [Recommendation] PostgreSQL, accessed via Prisma ORM — suits articles, tags, products, orders, and accounts cleanly. |
| CMS | Required functionally (client must add content without a rebuild). [Recommendation] Custom-built admin dashboard rather than a third-party CMS, since you’re coding this yourself — see section 19. |
| Hosting, domain | Not specified. [Recommendation] Vercel for the app, a managed Postgres host (Neon/Supabase/Railway) for the database, domain registered in Glory’s name. |
| SSL | Required — handled automatically by Vercel |
| Performance | "Fast loading", no numeric target. [Recommendation] Core Web Vitals in the green on mobile. |
| Structured data | Article, Product, Organization — hand-built via Next.js metadata/JSON-LD |
| Analytics | Google Analytics (confirmed) |
| Payments | Paystack (confirmed region: Nigeria) — integrated directly via its API, no plugin needed |
| Security, backups, maintenance | Not specified. See sections 9 and 14 for recommendations and risks. |

# 7. SEO & Marketing

Explicit: titles and meta descriptions; clean URLs; canonical URLs "where appropriate"; XML sitemap; robots.txt; Open Graph metadata; schema; alt text; semantic headings; Google Search Console; analytics; speed.

Implied: the 10 evergreen pages are the organic-traffic engine, so internal linking between them, articles, and products matters.

Not mentioned: conversion tracking, marketing pixels, email integrations beyond Substack.

Key decision: if an article lives on both Substack and the site, which is canonical? The client must decide, because it affects search rankings.

# 8. Admin / Client Management

The client manages:

- Articles, categories, and tags

- Series entries

- Start Here pathways and Home featured items

- The SEO pages

- Products (files, prices, images)

- Images and alt text

- Orders and form submissions

- Legal pages and social links

Users and events: not needed. Number of admin users is unknown.

[Recommendation, updated — custom-coded build] Since you’re coding this yourself rather than using WordPress, build a lightweight custom admin dashboard (protected route, e.g. /admin) rather than a bespoke CMS from scratch: simple CRUD screens for articles, products, Start Here pathways, and orders, backed by your database. A rich-text or block editor library (e.g. Tiptap) covers article authoring without you writing your own editor. This is real, non-trivial scope on top of the public site — budget time for it accordingly, and keep the editor simple (text, images, links) rather than replicating WordPress’s full block editor.

# 9. Hosting & Deployment

- Specified: SSL.

- Not specified: domain ownership, hosting, DNS, email accounts, backups, CDN, staging, maintenance.

- [Recommendation] Managed hosting with staging and daily backups.

- [Recommendation] CDN for images.

- [Recommendation] Transactional email service so form and order emails deliver.

- [Recommendation] Client owns the hosting and domain accounts, with you as a delegate.

# 10. Third-Party Integrations

| Service | Use | Status |
| --- | --- | --- |
| Substack | Subscribe CTAs, links, possibly a latest-post feed | Explicit. No public API, so links, an embedded form, or RSS. [Verify at build time] |
| Payment gateway | Checkout | Not named. Depends on the client’s country and her buyers’ regions. |
| Google Search Console | Indexing, sitemap | Explicit |
| Analytics (GA4 or privacy-first) | Traffic | Explicit, choice open |
| Social platforms | Footer links, share buttons | Platforms unspecified |
| Transactional email | Form and order emails | [Implied] |
| Spam protection | Contact form | [Assumption] |
| Cookie consent | Compliance | Depends on audience and analytics [Assumption] |
| Free download / email capture | Lead magnets | Unclear |

# 11. Deliverables

The brief lists none. Derived from the requirements [Assumption]:

- Design system and approved mockups

- Responsive site with all pages in section 2

- Article, product, and series templates

- Configured CMS with the client’s approved content loaded

- Working shop with digital delivery and payment gateway

- Working Substack integration

- SEO setup (metadata, sitemap, robots.txt, schema, Search Console, analytics)

- Product mockups [if confirmed]

- Live deployment on the client’s domain and hosting

- Admin training and handover doc

# 12. Timeline

Not provided. [Recommendation] About 10–14 weeks, with client content as the critical path.

| Weeks | Phase |
| --- | --- |
| 1 | Discovery, content audit, sitemap, access and asset collection |
| 2–3 | Design: style tile, Home, Article, Product, mobile. Client approval. |
| 3–4 | Environment, hosting, theme foundation, content types |
| 4–7 | Templates, shop, filter/search, integrations |
| 6–9 | Content entry (blocked by client delivery) |
| 9–10 | SEO, accessibility, performance, QA |
| 11 | Client review and one consolidated revision round |
| 12+ | Launch, handover, training |

# 13. Payment & Scope

Nothing is stated: no cost, deposit, milestones, final payment, inclusions or exclusions, revision limits, or support terms.

[Recommendation] Before starting, get in writing:

- A fixed scope tied to the page list in section 2

- A milestone payment split (deposit, design approval, launch)

- A capped number of revision rounds

- A defined post-launch support window

- An explicit exclusions list (copywriting, photography, product creation, legal drafting)

# 14. Scope Creep Risks

Because you’re the sole builder, each of these lands on you unless it’s excluded in writing.

| # | Risk | Why it matters | Ask the client | Charge extra? |
| --- | --- | --- | --- | --- |
| 1 | "Professional guidance" claim on About | The brief wants the site to communicate professional guidance without looking clinical. If she isn’t a licensed professional, that copy creates a credibility and liability problem, for a sensitive audience. | What credentials, if any? What disclaimer? A "not a substitute for professional help" note and crisis-resources link? | Not a charge, but a required decision |
| 2 | Site-wide sensitivity | Grief content plus an email list means popups, exit-intent modals, and aggressive newsletter capture would clash with the brief. Also: what happens with subscriber and order data? | Confirm no popups or interstitials. Who owns the privacy policy? | No |
| 3 | SEO page writing (10 + hub) | The brief requires "useful, compassionate writing" in her voice | Who writes? By when? | Yes, if you write |
| 4 | Photography / art direction | "Avoid generic stock" implies custom or curated imagery | Who sources it? Budget? | Yes |
| 5 | Product creation and mockups | Brief section 15.6 says "create" mockups. The journals and guides themselves may also be expected. | Are finished PDFs supplied? Who designs the mockups? | Yes for PDF design; mockups per your call |
| 6 | Resources page | Never described | What is it? How does it differ from Shop? | Possibly |
| 7 | Free downloads | The "DOWNLOAD" step implies lead magnets, gating, or Substack sync | Do they exist? Gated? | Yes if built |
| 8 | Content migration | "Selected" articles, but how many? | Count and list | Yes if large |
| 9 | Substack canonical / duplication | Duplicate content hurts SEO, and there’s no public API | Which site is canonical? Custom Substack domain? | Decision, not a charge |
| 10 | Payments | Gateway, tax/VAT, currency, and refunds vary by region | Client’s country? Buyer regions? Gateway? | Depends |
| 11 | Brand design | Logo and brand kit aren’t defined | Is a brand kit supplied? | Yes if you design it |
| 12 | Sunday Love Series treatment | "Recognizable but part of the brand" is a mini design system | Any assets or direction? | Possibly |
| 13 | Filter/search depth | Simple category filter vs faceted search is a big effort gap | Which do they want? | Possibly |
| 14 | Future-ready architecture | Could be read as "build placeholders for courses/community" | Confirm extensibility only | Yes if built |
| 15 | Subjective design rules | "Non-negotiable" principles invite endless revisions | Agree on revision rounds and approval gates | Yes beyond the cap |
| 16 | Legal pages | Someone must write and own them | Who supplies them? | No, but exclude drafting |
| 17 | Maintenance | Nothing on post-launch | What’s included and for how long? | Yes |
| 18 | Cookie consent | Depends on audience location | Where are visitors? | Possibly |

# 15. Missing Information: Questions for the Client

Answer column left blank so you can fill it in as the client responds.

## Business

| # | Question | Client's answer |
| --- | --- | --- |
| 1 | Founder’s name, main contact, and decision-maker. |  |
| 2 | Budget, payment terms, deadline, revision rounds. |  |
| 3 | Is this design and development, or development from an existing design? |  |
| 4 | Ongoing maintenance: included or not? |  |
| 5 | What are the founder’s credentials, and what disclaimer should appear? |  |

## Brand and design

| # | Question | Client's answer |
| --- | --- | --- |
| 6 | Logo files, hex codes, fonts, moodboard, reference sites. |  |
| 7 | The full, untruncated brand foundation section. |  |
| 8 | Who supplies imagery, and is there a budget? |  |

## Content

| # | Question | Client's answer |
| --- | --- | --- |
| 9 | How many articles at launch? Which ones? Import or manual entry? |  |
| 10 | Who writes the 10 SEO pages, and by when? |  |
| 11 | Who writes Start Here blurbs? Should the Home (5) and Start Here (6) pathways match? |  |
| 12 | Are the products finished? Number, formats, prices. |  |
| 13 | Who provides legal policies? |  |

## Substack and SEO

| # | Question | Client's answer |
| --- | --- | --- |
| 14 | Substack URL. Custom domain? Embed or link? |  |
| 15 | Which site is canonical for duplicated articles? |  |

## Shop

| # | Question | Client's answer |
| --- | --- | --- |
| 16 | Client’s country and payout setup. Buyer regions. |  |
| 17 | Preferred gateway. Tax/VAT and currency. |  |
| 18 | Free downloads: yes or no? Email-gated? |  |
| 19 | Guest checkout or accounts? |  |

## Infrastructure

| # | Question | Client's answer |
| --- | --- | --- |
| 20 | Does the client own a domain? Current DNS? |  |
| 21 | Existing hosting or preferred host? Who pays? |  |
| 22 | Business email addresses? |  |
| 23 | Analytics preference. Audience location for consent needs. |  |

## Features

| # | Question | Client's answer |
| --- | --- | --- |
| 24 | What is the Resources page, and how does it differ from Shop? |  |
| 25 | Is Subscribe an external link or an on-site page? |  |
| 26 | Sunday Love Series: a page, a taxonomy, or both? |  |
| 27 | Which social platforms? |  |

# 15b. Answers Confirmed So Far

Captured from conversation with the developer. Anything not listed here is still open (see the questions table above).

| Question | Answer |
| --- | --- |
| Founder’s name | Glory |
| Payment / budget | None — the site is being built for free, as a favor |
| Design source | Developer is designing it himself |
| Maintenance | Separate conversation, not part of this build |
| Founder credentials / disclaimer | None known — keep copy in "lived experience" territory, not clinical |
| Brand colors | Dark green and brown (supersedes the brief’s cream/light-green/orange direction — confirm which wins) |
| Imagery sourcing | Developer and Glory together |
| Launch articles | Pulled from Glory’s existing Substack, not newly written |
| Digital products (journals/guides) | Will be files; not yet created; count/format/price still undecided |
| 10 SEO/prompt pages | Glory will write them and send them to the developer |
| Start Here blurbs | Both developer and Glory |
| Substack sync | Wants both a one-time copy-over of existing posts and ongoing sync of future posts |
| Canonical content (site vs. Substack) | [Recommendation] Website is canonical for SEO; Substack is the email/newsletter layer. No public Substack API, so copy-over is manual. |
| Shop region | Nigeria |
| Free downloads / email capture | Yes — needs a delivery mechanism and a decision on whether the list merges with Substack subscribers |
| Domain | Glory does not yet own one — registration is part of this project |
| Subscribe CTA | External link to Substack, not an on-site page |
| Resources page | Still undefined — developer will ask Glory |
| Privacy / Terms / Refund text | Developer will write it himself |
| Hosting payment/management | Glory |
| Business email | Not planned |
| Analytics | Google Analytics |
| Sunday Love Series | Standalone page |
| Checkout | Customer accounts required (not guest checkout) |
| Substack URL, social platforms | To be provided later |
| Tech approach | Developer will code the site himself (custom-built), not WordPress/no-code — see section 19 |

# 16. Developer Task Checklist

## Planning

- Confirm scope, page list, exclusions in writing

- Collect brand assets and access (domain, hosting, Substack, payment account)

- Content audit and sitemap

- Taxonomy: four pillars (Healing, Growth, Relationships, Reflection) as categories, other terms as tags, formats (Essays, Letters, Journal Entries) as post format, Sunday Love Series as its own group [Recommendation]

## UI/UX

- Style tile (colour, type, spacing)

- Wireframes for Home, Article, Archive, Start Here, Product, About

- Mobile-first designs and approval round

- Varied section treatments so pages don’t look identical

- Product mockups

## Frontend

- Theme foundation and design tokens

- All templates in section 2

- Mobile menu and prominent subscribe CTA

- Footer per the brief’s section 18

- Responsive images and lazy loading

## Backend / CMS

- Content types: articles, series, SEO pages, products

- Custom fields for pathways, featured items, optional product CTA

- Roles and admin experience

## Database

- Host-managed. Confirm backup schedule.

## Integrations

- Substack CTAs and links (plus RSS or embed if approved)

- Payment gateway and digital delivery

- Transactional email and spam protection

- Analytics and Search Console

## Content

- Load articles and pages

- Build the 10 SEO pages

- Add products and mockups

- Alt text on every image

## SEO

- Meta, canonical, sitemap, robots.txt, Open Graph, schema

- Internal linking across SEO pages, articles, and products

- Redirects if the domain is changing

## Testing

- Cross-device and cross-browser

- Full checkout and refund flow

- Accessibility audit

- Core Web Vitals

## Security

- SSL, admin 2FA, login protection, backups, update policy

- Secure download links

## Deployment

- Staging then production

- DNS, SSL, caching, CDN

- Launch checklist

## Post-launch maintenance

- Admin training and handover doc

- Monitoring and updates, if agreed

# 17. Estimated Complexity

Moderate, upper end.

## Keeps it from being complex

- No user accounts beyond the admin

- No booking or dashboards

- No custom backend logic

- Standard digital-goods ecommerce

## Pushes it up

- Many distinct templates

- A high design-quality bar with subjective rules

- Ecommerce and digital delivery

- Curated pathways

- Search and filtering

- A serious SEO content architecture

- Substack coexisting with the site without duplicate-content problems

- Heavy dependence on client-supplied content, which drives delays

- You carry design and development, so nothing gets offloaded

# 18. Estimated Development Effort

| Area | Hours |
| --- | --- |
| Discovery and planning | 12–18 |
| UI/UX design (incl. mockups) | 30–45 |
| Frontend | 55–80 |
| Backend / CMS / shop | 40–60 |
| Integrations, SEO, analytics | 20–30 |
| Content entry / migration | 15–25 |
| Testing / QA | 20–30 |
| Deployment / handover | 10–15 |
| Project management and revisions | 15–25 |
| Total | ~215–330 hours |

Calendar: about 10–14 weeks at roughly 25 hours per week.

## Assumptions

- Client supplies all copy, imagery, and finished products

- One design round with a capped revision round

- 15–20 articles at launch

- One payment gateway

- Substack via links, plus an embedded form or RSS at most

- No courses or accounts

## Not in the total (price separately if they fall to you)

- Writing the 10 SEO pages: +20–40 hours

- Designing product PDFs: depends on the number of products

- Sourcing or producing imagery: significant

- Brand identity and logo: significant

# 19. Recommended Tech Stack

[Recommendation, updated — you’re coding this yourself] A custom Next.js application, rather than WordPress. This trades a ready-made admin and plugin ecosystem for full control and a much better learning project — but it means you’re building the CMS, shop, and accounts yourself, not just configuring them. Budget the effort in section 18 accordingly.

## Why this fits

- You want to write the code, so a framework you control end-to-end is more valuable to you than a mature no-code admin.

- Next.js (React) gives you one codebase for the public site, the shop, and the admin dashboard, with strong SEO support (server-side rendering, metadata, sitemaps) — important since the site must be the canonical, discoverable home for the content.

- A relational database (Postgres) suits articles, tags, products, orders, and accounts cleanly, and pairs well with an ORM like Prisma for fast, safe schema changes as requirements evolve.

- Paystack has a documented API and works well from a custom Node/Next.js backend — no plugin required, just direct integration.

- Customer accounts (confirmed) are straightforward with an auth library rather than a full framework — you don’t need to build session handling and password hashing from scratch.

| Layer | Choice |
| --- | --- |
| Frontend | Next.js (React), mobile-first, Tailwind CSS for styling |
| Backend | Next.js API routes (or a separate Node/Express service if you’d rather split it out) |
| Database | PostgreSQL, accessed via Prisma ORM |
| Admin / CMS | Custom-built admin dashboard (protected routes) with CRUD for articles, products, pathways, and orders; Tiptap or similar for rich-text editing |
| Shop / checkout | Custom order flow against Postgres, using Paystack’s API and webhook for payment confirmation |
| Accounts / auth | NextAuth.js (or Lucia) for customer accounts and admin login, rather than hand-rolled auth |
| Search / filter | Database queries with filters/tags at first; add a search library (e.g. Postgres full-text search, or Algolia/Meilisearch) only if native search proves too slow |
| SEO | Hand-built: Next.js metadata API, generated sitemap.xml and robots.txt, JSON-LD schema for Article/Product/Organization |
| Email | A transactional email API (e.g. Resend or Postmark) for order confirmations, downloads, and contact-form notifications |
| File storage | Object storage (e.g. Cloudflare R2 or S3) for images and downloadable product files, served via signed URLs for paid downloads |
| Hosting | Vercel for the Next.js app; a managed Postgres host (e.g. Neon, Supabase, or Railway) for the database — Glory pays for these since she doesn’t have hosting yet |
| Domain | Registered in Glory’s name, pointed at your hosting |
| Payments | Paystack (Nigeria-based, well-documented REST API and webhooks) |
| Deployment | Git-based deploys to Vercel, with a staging branch/environment before production |

Effort note: this stack is a substantially bigger build than a WordPress site, because you’re also building the CMS, auth, and shop logic that WordPress gives you for free. Revisit the hours in section 18 once you’ve chosen this path — realistically add meaningful time to the Backend/CMS/shop line for building admin CRUD, auth, and the Paystack integration from scratch.

## Alternative, if the timeline gets tight

A hybrid approach keeps you coding the frontend while offloading the hardest parts: Next.js frontend with a headless CMS (e.g. Sanity or Payload, self-hosted) for content instead of a fully custom admin, and Paystack integrated directly for checkout. This still gives you real backend and API-integration experience, while avoiding building a CMS from zero on top of everything else.

# 20. Final Developer Brief

| Building | The official website for The Healing and Growth Journal: an editorial site with a digital-product shop and SEO library. Substack remains the newsletter and publishing engine. |
| --- | --- |
| For | People moving through grief, heartbreak, difficult seasons, and personal growth, and first-time visitors who need orientation. |
| Pages | Home, About, Start Here, Journal archive and article template, Sunday Love Series, Resources (undefined), 10 SEO pages, Shop, product pages, checkout flow, Contact, Privacy/Terms/Refund, 404, search. |
| Core features | Searchable and filterable article library; curated Start Here pathways; digital shop with secure checkout; Substack CTAs; contact form; full SEO setup; client-friendly CMS. |
| Stack [Recommendation] | Custom Next.js app, Postgres via Prisma, custom admin dashboard, NextAuth for accounts, Paystack for payments, hosted on Vercel + a managed Postgres host. |
| Integrations | Substack, payment gateway (TBD), Search Console, analytics, transactional email, spam protection, social links. |
| Deliverables [Assumption] | Design system and mockups, live site, templates, configured CMS with initial content, working shop, SEO setup, handover and training. |
| Timeline [Recommendation] | About 10–14 weeks, gated by client content. |
| Client responsibilities | Brand assets, copy, founder story and photo, articles, SEO page writing (confirm), products and prices, imagery, legal policies, accounts and access, timely feedback. |
| My responsibilities | Design, build, CMS and shop setup, integrations, SEO setup, QA, deployment, training. |
| Top risks | 1. No scope, price, or timeline in writing. 2. Copywriting and photography ownership unclear. 3. Product and mockup ownership unclear. 4. Undefined Resources page and free downloads. 5. Substack duplication and canonical decision. 6. Payment gateway and tax unknowns. 7. "Professional guidance" wording and sensitive-audience handling. 8. Subjective design approvals with no revision cap. |
| Resolve before quoting | Questions #2 (budget and terms), #5 (credentials and disclaimer), #8 (imagery), #10 (SEO writing), #12 (products), #15 (canonical), #18 (free downloads), #24 (Resources page) in section 15. |