# The Healing and Growth Journal
Developer Brief & Client Questions

Prepared for web development planning

Purpose: This document converts the supplied web proposal into a practical developer brief. It separates confirmed requirements from assumptions/recommendations and records the questions that need client answers before final scope, pricing, and implementation.

# 1. Project Overview

Project: Official website for The Healing and Growth Journal

Client: The Healing and Growth Journal

Purpose: An owned digital home for the brand. Substack remains the publishing, newsletter, and subscriber engine.

Audience: Not explicitly defined; implied audience includes people in grief, heartbreak, difficult seasons, transitions, or self-discovery.

Type: Editorial website + small digital-product shop + SEO content library. It is not a web app.

Goals: improve search discoverability, establish an owned brand home, direct readers to Substack, publish selected evergreen articles, sell digital products, guide first-time visitors, and keep the platform extensible for future courses, books, support offerings, and community.

# 2. Required Pages

| Page | Content / Purpose | Functionality / Notes |
| --- | --- | --- |
| Home | Hero, What We Write About, featured/latest writing, Start Here, Substack invitation, Shop preview, closing section. | CTAs, dynamic articles/products. |
| About | Founder story, founder photo, quoted lines, purpose statement. | Professional guidance without a clinical appearance. |
| Start Here | 5–6 pathways with 3–5 curated items and relevance blurbs. | Editor-curated lists. |
| Journal / Articles Archive | Article library. | Search and category/tag filtering. |
| Article | Title, image, category/tag, date, body, related articles, Substack CTA, optional product CTA. | Schema and social sharing. |
| The Sunday Love Series | Love articles, poems, letters. | Visual treatment; exact page/taxonomy role unclear. |
| Resources | Not specified. | Requires clarification. |
| Prompt / SEO Library | 10 evergreen SEO pages plus a hub (assumption). | Links to relevant articles, prompts, products. |
| Shop | Product grid. | Digital products. |
| Product | Name, description, audience, contents, mockups, price, delivery, buy button. | Secure checkout. |
| Cart / Checkout / Confirmation / Download | Payment and digital file delivery. | Implied by shop requirements. |
| Contact | Simple form and contact details when supplied. | Form. |
| Privacy / Terms / Refund | Footer legal pages. | Client supplies legal text. |
| 404 / Search Results | Implied utility pages. | Search and error handling. |

# 3. SEO Pages

Gentle Journal Prompts for When You're Grieving

How Do I Start Over After a Breakup?

Why Do I Feel Guilty After Someone Dies?

Journal Prompts for When You Feel Lost

Journal Prompts for Starting Over

How Do I Know If I Am Healing?

Journal Prompts for Healing From Heartbreak

What Do I Do When I Miss Someone I Cannot Have Back?

Journal Prompts for Self-Discovery

What If I Don't Recognize Myself Anymore?

# 4. Core Features

Mobile-first responsive layout and mobile navigation.

CMS allowing the client to add articles and products without a rebuild.

Searchable/filterable article library.

Article templates with related articles, Substack CTA, optional product CTA, and social sharing.

Curated Start Here pathways.

Sunday Love Series grouping.

Digital shop with secure checkout and delivery.

Substack links and subscribe CTAs.

Contact form.

SEO setup and analytics.

Footer with policies, social links, and copyright.

Alt text for meaningful images.

Unclear items to resolve: free downloads/email gating; Substack embed versus plain links; guest checkout versus accounts; coupons/bundles/tax/VAT/currency; social platforms; and whether the site contains the whole Substack archive or selected pieces.

# 5. Content Responsibilities

Developer / Designer

Templates, layouts, components

Style tile, design system, and Figma or in-browser mockups

Product mockups (confirm scope)

Image optimization and responsive sizing

Draft alt text, meta titles and descriptions for approval (confirm scope)

Loading approved content into the CMS

Client

Brand copy, tagline, About story

Founder photo and bio

Articles, poems and letters

10 SEO pages — writer to be confirmed

Start Here curation and blurbs

Finished digital products, PDFs, descriptions and prices

Photography / imagery or budget for sourcing

Logo, colours/hex codes and fonts

Privacy, Terms and Refund legal text

Contact details, social links and Substack URL

# 6. Design Direction

Warm, human, calm, intimate and premium without looking corporate.

Editorial, elegant and highly readable typography.

Generous whitespace and varied section treatments.

Softly structured/rounded elements without becoming playful.

Palette direction: gradient cream, light green/cream sections, restrained orange accent; exact values not supplied.

Avoid generic wellness, therapy, magazine or Substack-clone aesthetics.

Avoid clinical/overloaded pages, excessive colours, aggressive sales language, heavy animation and decoration.

Use restrained imagery for grief; avoid funeral clichés.

Mobile-first with large touch targets and optimized images.

Semantic headings and alt text are explicit; WCAG 2.2 AA is a recommendation.

# 7. Technical & SEO Requirements

Frontend/backend/database/CMS product are not specified; CMS functionality is required.

SSL is required.

Fast loading is required; Core Web Vitals in the green on mobile is a recommendation.

Structured data: Article, Product, Organization.

Analytics: GA4 or privacy-conscious alternative, to be confirmed.

SEO: titles/meta descriptions, clean URLs, canonicals where appropriate, XML sitemap, robots.txt, Open Graph, schema, alt text, semantic headings, Search Console and speed optimization.

Important SEO decision: determine which site is canonical when the same article appears on Substack and the website.

# 8. Admin / CMS

Articles, categories and tags

Series entries

Start Here pathways and featured items

SEO pages

Products, files, prices and images

Orders and form submissions

Legal pages and social links

Recommendation: use a mature CMS with native admin plus custom content types/fields rather than a bespoke admin panel.

# 9. Hosting & Deployment

Not specified: domain ownership, hosting, DNS, email accounts, backups, CDN, staging and maintenance.

Recommended: managed hosting with staging and daily backups.

Recommended: CDN for images and transactional email for forms/orders.

Recommended ownership model: client owns domain/hosting accounts; developer is delegated access.

# 10. Integrations

Substack — subscribe CTAs/links and possibly embed or RSS; exact approach to verify.

Payment gateway — not named; depends on client country and buyer regions.

Google Search Console — indexing and sitemap.

Analytics — GA4 or privacy-first alternative.

Social platforms — footer/share buttons; platforms unspecified.

Transactional email — implied for forms/orders.

Spam protection — assumption for contact form.

Cookie consent — depends on audience/analytics requirements.

Free-download/email capture — unclear.

# 11. Deliverables — To Confirm

Design system and approved mockups

Responsive website with agreed page list

Article, product and series templates

Configured CMS with approved initial content

Working digital shop, payment gateway and delivery

Substack integration

SEO setup

Product mockups if confirmed

Deployment on client domain/hosting

Admin training and handover documentation

# 12. Timeline — Preliminary

The proposal provides no fixed timeline. A preliminary recommendation is approximately 10–14 weeks, with client content as a critical path.

Week 1: Discovery, content audit, sitemap, access and asset collection

Weeks 2–3: Design — style tile, Home, Article, Product, mobile; client approval

Weeks 3–4: Environment, hosting, theme foundation and content types

Weeks 4–7: Templates, shop, search/filter and integrations

Weeks 6–9: Content entry, dependent on client delivery

Weeks 9–10: SEO, accessibility, performance and QA

Week 11: Client review and one consolidated revision round

Week 12+: Launch, handover and training

# 13. Scope, Pricing & Payment

The source proposal contains no price, deposit, milestone structure, final payment, revision limit, inclusions/exclusions or support terms.

Before starting, define in writing:

Fixed scope tied to the agreed page list

Milestone payment split

Capped revision rounds

Post-launch support window

Explicit exclusions for copywriting, photography, product creation and legal drafting

# 14. Scope-Creep Risks

| Risk | Question / Issue | Pricing / Scope Treatment |
| --- | --- | --- |
| SEO page writing | Who writes the 10 SEO pages? | Charge separately if developer writes them. |
| Photography / art direction | Who sources imagery and what is the budget? | Charge separately if developer sources/produces it. |
| Product creation/mockups | Are finished PDFs supplied? Who designs mockups? | Charge PDF design separately; confirm mockup scope. |
| Resources page | Its purpose and structure are undefined. | Potential additional scope. |
| Free downloads | May require lead magnets, gating and email capture. | Additional feature if required. |
| Content migration | Number of articles and migration method are unknown. | Set a content-count limit and charge beyond it. |
| Substack duplication | Canonical ownership must be decided. | Resolve before implementation. |
| Payments | Gateway, tax/VAT, currency and refunds are unknown. | Depends on requirements. |
| Brand identity | Logo and brand kit are undefined. | Brand design should be separate scope if required. |
| Search/filter depth | Basic filters and faceted search differ substantially. | Clarify before quoting. |
| Future-ready architecture | Should mean extensibility, not building future features. | Confirm. |
| Design revisions | Subjective requirements can create endless revisions. | Set approval gates and a revision cap. |
| Legal pages | Legal text must come from the client/legal adviser. | Exclude legal drafting. |
| Maintenance | No post-launch support is specified. | Define a separate support package. |

# 15. Questions for the Client — Answer Later

Who is the founder, primary contact and final decision-maker?

What is the project budget, payment schedule and target launch date?

Is this full design + development, or development from an existing design?

How many revision rounds are expected?

Is ongoing maintenance included or separate?

What are the founder's professional credentials and what disclaimer should be used?

Can the full/truncated brand foundation and tone-of-voice section be supplied?

Are logo files, brand colours, fonts, moodboards or reference websites available?

Who supplies imagery, and is there a photography/asset budget?

How many articles should launch with the website? Which ones? Should they be imported or manually entered?

Who writes the 10 SEO pages and when will they be delivered?

Who writes the Start Here blurbs? Should the Home's 5 pathways and Start Here's 6 pathways match?

How many products are launching? Are the PDFs finished? What are their prices and formats?

Who supplies Privacy, Terms and Refund policies?

What is the Substack URL? Is there a custom domain? Should the site link to Substack or embed content?

If an article exists on both platforms, which URL should be canonical?

What country is the client operating from and where are buyers located?

Which payment gateway is preferred? What currency/tax/VAT rules apply?

Will there be free downloads? If yes, are they email-gated?

Should customers use guest checkout or accounts?

Does the client already own the domain? Who controls DNS?

Is there existing hosting? Who pays for hosting and third-party services?

Are business email addresses required?

Which analytics platform is preferred? Where is the audience primarily located for consent requirements?

What exactly is the Resources page and how does it differ from Shop?

Should Subscribe link externally to Substack or have an on-site page?

Is Sunday Love Series a page, taxonomy/category, or both?

Which social platforms should appear in the footer and sharing buttons?

Does the client need any features not currently listed in the proposal?

# 16. Developer Task Checklist

## Planning

☐ Confirm scope, page list and exclusions

☐ Collect brand assets and access

☐ Content audit and sitemap

☐ Define content taxonomy

## UI/UX

☐ Style tile

☐ Wireframes for key pages

☐ Mobile-first designs and approval

☐ Product mockups

## Frontend

☐ Theme foundation/design tokens

☐ All agreed templates

☐ Mobile menu and subscribe CTA

☐ Responsive images/lazy loading

## CMS / Backend

☐ Articles, series, SEO pages and products

☐ Custom fields for pathways/featured items/product CTAs

☐ Admin roles and experience

## Integrations

☐ Substack

☐ Payment gateway/digital delivery

☐ Transactional email/spam protection

☐ Analytics/Search Console

## Content

☐ Load approved content

☐ SEO pages

☐ Products/mockups

☐ Alt text

## SEO

☐ Meta/canonical/sitemap/robots/Open Graph/schema

☐ Internal linking

☐ Redirects if required

## Testing

☐ Cross-device/browser

☐ Checkout/refund flow

☐ Accessibility

☐ Core Web Vitals

## Security

☐ SSL

☐ Admin 2FA/login protection

☐ Backups/update policy

☐ Secure download links

## Deployment

☐ Staging → production

☐ DNS/SSL/caching/CDN

☐ Launch checklist

## Post-launch

☐ Admin training

☐ Handover document

☐ Monitoring/updates if agreed

# 17. Complexity & Effort

Preliminary complexity: Moderate, upper end.

Estimated effort: approximately 215–330 hours, based on the supplied assumptions. At roughly 25 hours/week, this corresponds to about 10–14 weeks.

Discovery/planning: 12–18 hours

UI/UX design: 30–45 hours

Frontend: 55–80 hours

Backend/CMS/shop: 40–60 hours

Integrations/SEO/analytics: 20–30 hours

Content entry/migration: 15–25 hours

Testing/QA: 20–30 hours

Deployment/handover: 10–15 hours

Project management/revisions: 15–25 hours

These estimates assume the client supplies copy, imagery and finished products; one design round plus a capped revision round; approximately 15–20 launch articles; one payment gateway; limited Substack integration; and no courses or customer accounts.

Potential separate work: writing the 10 SEO pages, designing product PDFs, sourcing/producing imagery, and brand identity/logo work.

# 18. Recommended Tech Stack

WordPress with a custom lightweight theme.

WooCommerce for the shop; consider Easy Digital Downloads if the shop remains digital-only.

Custom post types/taxonomies and ACF-style fields for editorial content.

MySQL/MariaDB through managed hosting.

Native search + taxonomy filters initially; add faceted search only if required.

Rank Math or Yoast for SEO.

Form plugin + transactional email + spam protection.

Managed WordPress hosting with staging and daily backups.

Host CDN or Cloudflare with WebP/AVIF image delivery.

WordPress admin with 2FA; guest checkout unless accounts are required.

Payment provider based on client country and buyer regions.

Git for theme code; staging before production.

Alternative: a headless Astro/Next.js + headless CMS + Stripe/Lemon Squeezy stack can provide strong performance and design control but increases custom work and client dependency. Use only if the client accepts the higher cost or a code-first architecture is specifically desired.

# 19. Final Developer Brief

Building: The official website for The Healing and Growth Journal: an editorial site with a digital-product shop and SEO library, while Substack remains the newsletter/publishing engine.

Core features: Search/filterable article library, curated Start Here pathways, digital shop, Substack CTAs, contact form, SEO setup and client-friendly CMS.

Recommended stack: WordPress custom theme + WooCommerce/EDD + SEO plugin + managed hosting/CDN.

Integrations: Substack, payment gateway TBD, Search Console, analytics, transactional email, spam protection and social links.

Primary client responsibilities: Brand assets, copy, founder story/photo, articles, SEO-page writing if applicable, products/prices, imagery, legal policies, account access and timely feedback.

Primary developer responsibilities: Design, development, CMS/shop setup, integrations, SEO implementation, QA, deployment, training and agreed handover.

# 20. Decision Log — Fill In Later

Final project price: ______________________________

Payment schedule: ________________________________

Target launch date: _______________________________

Revision limit: ___________________________________

Maintenance/support: _____________________________

Final tech stack: _________________________________

Hosting: _________________________________________

Payment gateway: __________________________________

Substack approach: ________________________________

SEO content writer: _______________________________

Launch article count: _____________________________

Product count: ____________________________________

Resources page definition: ________________________

Free downloads/email capture: _____________________

Client-supplied imagery: ___________________________

Legal policy owner: ________________________________

Prepared from the supplied proposal/developer brief. Items marked as assumptions or recommendations should be confirmed before final quotation.